Note: Updated information is shaded in GREEN, and completed actions are struck through.

| Date/Time Incident Reported: | 2017-09-06 |
| --- | --- |
| Update Date & Time: | 2017-10-16 10:30 EST |
| Next Update: | 2017-10-20 09:00 EST |
| CSIRS Team Members: | Sean Mason, Director of Incident Response Jimmy Choo, Senior Incident Response Analyst Kanye West, Senior Incident Response Analyst |
| CSIRS Team Contact Email: | Email alias |

Latest Update

[List key elements leadership needs to know to stay informed and make business decision]

Current Impact

[Identify impact to the business]

Areas of Concern

| Challenge | Impact | Resolved |
| --- | --- | --- |
| Example: Delay in receiving documentation for IP scopes and network architecture | Knowledge of the network will be reduced |  |
| Example: DNS Logging is not available from InfoBlox | Traffic going out to malicious websites is not being immediately identified and blocked |  |

# Action Items

| Action | Status | Owner |  | Requested | Completed |
| --- | --- | --- | --- | --- | --- |
| Initiate Scoping Call | Complete | J. Choo | 2017-10-13 |  | 2017-10-13 |
| Network Access | Complete | J. Choo | 2017-10-13 |  | 2017-10-14 |
| Collect DNS logs | Incomplete | K. West | 2017-10-13 |  |  |
| Provide memory images of impacted hosts | In Progress | K. West | 2017-10-13 |  |  |
| Provide disk images of impacted hosts | Complete | K. West | 2017-10-13 |  | 2017-10-17 |
| Provide IP ranges and network diagrams | In Progress | Network Team | 2017-10-13 |  |  |
| Analyze disk images | Not Started | J. Choo, K. West |  |  |  |
| Block remote IP on perimeter devices | Complete | Firewall Team | 2017-10-14 |  | 2017-10-18 |
| Provide IPs/Hosts/IOCs identified in analysis | Ongoing | J. Choo, K. West | 2017-10-18 |  |  |

# Intelligence Summary

[Latest information on threat intelligence related to the incident]

# Current Recommendations

[Documented discoveries and recommendations]

# Previous Incident Summaries

[Additional information from previous updates]

# Appendix

Incidents are a fluid situation and we cannot always definitely state findings with 100% confidence. As such, throughout the report, CSIRS may utilize phrases and terms such as the below which are based on years of experience and knowledge, and are used as a guide to understand our level of confidence in our speculation.

| Phrase | Estimated Confidence % |
| --- | --- |
| Low Confidence / Possible / Unlikely | <35% |
| Moderate Confidence / Possible / Likely | 35%-69% |
| High Confidence / Highly Probably / Highly Likely | >70% |